Daily Scrum Log
Daily scrum is performed at tuesdays, wednesdays and fridays.

25/9 tuesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	First meeting today	Finish CameraPreview class	Lacking knowledge
Martin	First meeting today	Buttons in CameraScreen	Lacking knowledge
Fredrik	First meeting today	Read API guides	Lacking knowledge
Jonas	First meeting today	Finish the action to CameraScreen	Lacking knowledge
Ossian	First meeting today	Menuscreen	Problems withemulator

26/9 Wednesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Working on CameraScreen and CameraPreview.	Keep on working on the same classes.	Difficulties to see where errors appear.
Martin	Nothing.	Buttons in CameraScreen.	Lacking knowledge.
Fredrik	Read abit more about API.	Keep on reading and	Nothing
Jonas	Working on general requirements.	Read more on intents.	Maybe faulty CameraScreen.
Ossian	First version of menuscreen.	Keep on working on menuscreen.	Problems with emulator.

28/9 Friday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Fixed cameraScreen so it shows camera sensor view	Continue workig on camerascreen	nothing
Martin	nothing	Read guides on android	nothing
Fredrik	Reinstalled eclipse &git and read guides	Help Robin with camerascreen	nothing
Jonas	Fixed intent to call on camerascreen &requirements	Decided by sprint planning later.	nothing
Ossian	Added listeners and stuff on menuscreen	Work on buttons in menuscreen	Still no working emulator.

2/10 Tuesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Working on camerascreen	Still working on camera screen	nothing
Martin	Read some guides	Fix oncall button	nothing
Fredrik	vacation	vacation	vacation
Jonas	Worked on buttons to previewscreen	Keep on working on buttons	nothing
Ossian	Fancy buttons and fancy background to menuscreen	Fancy buttons to takepicture and previewscreen	nothing

3/10 Wednesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Worked on camerascreen	Finish camera screen	nothing
Martin	Fix repo, fix oncall button	Work in preview screen	nothing
Fredrik	vacation	vacation	vacation
Jonas	Fix buttons in preview screen	Fix background in previewscreen	nothing
Ossian	Buttons and background	Fix background in previewscreen	no working emulator

5/10 Friday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Finished with camerascreen	filmanagement, API	nothing
Martin	trouble with eclipse	save-function	nothing
Fredrik	vacation	vacation	vacation
Jonas	worked on previewscreen, buttons and background	load-function	nothing
Ossian	worked on background in previewscreen	finish background in previewscreen	nothing

9/10 tuesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Worked with FileControl-class and the developer manual.	Continue working with FileControl.	Class files not ignored by Git.
Martin	Worked on SavePicButton.	Finish SavePicButton.	Continous editing by Robin and Ossian.
Fredrik	Vacation	Continue developing the FilterClasses.	Lack of knowledge regarding the Bitmap-class.
Jonas	Added functionality to the Gallery.	Finish the LoadButton.	Nothing.
Ossian	Encountered problems with the PreviewScreen.	FInish the PreviewScreen.	Robins FileHandler.

10/10 Wednesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Worked on FileController.	More tests for FileController.	Nothing.
Martin	Finished SaveFunction.	Add more tests to the project.	Knowledge regarding tests.
Fredrik	Restructured some of the project and started on testcode.	Continue with the test and filter.	Knowledge regarding tests.
Jonas	Worked on LoadFunction and researched RGB-colors.	Work on the Asciifilter.	Nothing.
Ossian	Finished MenuScreens load and save and also PreviewScreen.	Many tests.	Knowledge regarding tests.

12/10 Friday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Written tests for FileController and updated documentation.	Work on camera orientation.	Knowledge on how view and camera classes work.
Martin	Started reading on testing and tried to understand how it works.	Understand how testing works.	Weekend.
Fredrik	Worked on asciifilter.	Keep on working with asciifilter and hopefully finish it.	Lack of time.
Jonas	Worked on asciifilter.	Keep on working with asciifilter and hopefully finish it.	Lack of time.
Ossian	Started writing tests.	Finish tests for previewscreen and start on ConvertedPicScreen.	Tests!

16/10 Tuesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Worked with camerascreen, picture compression.	Study and test the asciifilter.	Nothing particular.
Martin	Written tests for MenuScreen and created OptionScreen.	Work with OptionScreen.	Nothing.
Fredrik	Worked with Asciifilter.	Finish the Asciifilter.	Picture conversion.
Jonas	Worked with Asciifilter.	Finish the Asciifilter.	Picture conversion.
Ossian	Created ConvertedPicScreen and written tests.	Write more tests and help with picture conversion in the asciifilter.	Nothing.

17/10 Wednesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Updated UML, made an asciifilter and added option saving. methods in filecontroller	Write an utilclass for stringconstants in. optionsaving	Lack of time.
Martin	Worked with layout and code for optionscreen.	Continue with optionscreen	Nothing.
Fredrik	Updated requirements, user guide and started with reflection.	Continue with reflection.	Nothing.
Jonas	Created a logo for menuscreen and added it into the activity, worked with old documents.	Continue with the documents and logo.	Nothing.
Ossian	Started with tests for convertPicScreen and finished the asciifilter.	Write manual tests and try to finish a test for convertPicScreen.	Lack of time.

Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin
Martin
Fredrik
Jonas
Ossian