# Daily Scrum Log
Daily scrum is performed at tuesdays, wednesdays and fridays.

25/9 tuesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	First meeting today	Finish CameraPreview class	Lacking knowledge
Martin	First meeting today	Buttons in CameraScreen	Lacking knowledge
Fredrik	First meeting today	Read API guides	Lacking knowledge
Jonas	First meeting today	Finish the action to CameraScreen	Lacking knowledge
Ossian	First meeting today	Menuscreen	Problems with emulator

26/9 Wednesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Working on CameraScreen and CameraPreview.	Keep on working on the same classes.	Difficulties to see where errors appear.
Martin	Nothing.	Buttons in CameraScreen.	Lacking knowledge.
Fredrik	Read abit more about API.	Keep on reading and	Nothing
Jonas	Working on general requirements.	Read more on intents.	Maybe faulty CameraScreen.
Ossian	First version of menuscreen.	Keep on working on menuscreen.	Problems with emulator.

28/9 Friday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin	Fixed cameraScreen so it shows camera sensor view	Continue workig on camerascreen	nothing
Martin	nothing	Read guides on android	nothing
Fredrik	Reinstalled eclipse & git and read guides	Help Robin with camerascreen	nothing
Jonas	Fixed intent to call on camerascreen & requirements	Decided by sprint planning later.	nothing
Ossian	Added listeners and stuff on menuscreen	Work on buttons in menuscreen	Still no working emulator.

X/10 tuesday
Developer:	What have i done since last meeting:	What will i do until next meeting:	What is in my way:
Robin
Martin
Fredrik
Jonas
Ossian