Sprint planning, first week
Sprint planning from friday 21/9 to friday 28/9.
Features from product backlog
- Menu screen.
- Take picture.
- Empty runnable application.

Feature		Time	Developer
Menu Screen	Button Layout with attached ActionListener(s) and empty functions on listener call.	6h	Ossian
	Create a nice logo, background and arrange layout for them.	2h	Robin
	On pause/resume conditions.	3h	Fredrik

Take picture	Class construction with layout of buttons.	10h	Ossian, Martin
	Set background to camera view.	10h	Robin, Fredrik
	ActionListeners to buttons.	4h	Jonas
	Write method in MenuScreen that starts the activity (Take picture).	5h	Jonas
	Update manifest to allow access to camera and other needed changes.	2h	Robin
	On pause/resume conditions.	5h	Fredrik, Robin
	OnCall for backbutton to return to activity that called this one	5h	Martin

Upcoming sprint	Planning.	10h	Jonas,Robin,Martin,Ossian,Fredrik
	Daily scrum.	3h	Jonas,Robin,Martin,Ossian,Fredrik

Empty runnable application	Android education from Google API-guides. (3h / person )	15h	Jonas,Robin,Martin,Ossian,Fredrik

	Troubleshooting / Integration / backuptime	24h	Jonas,Robin,Martin,Ossian,Fredrik

Sprint planning, second week
Sprint planning from friday 28/9 to friday 5/10.
Features from product backlog
- Menu screen.
- Take picture.
- Save taken picture on SD-card.

Feature		Time
Menu Screen	Fancy Buttons.	2h
	Fancy Background and logo.	3h
Take screen	Buttons: Back and Take pic.	5h
	Fix camera orientation.	2h
	Full Screen camera.	10h
PreviewPicScreen	Make Activity and declare in Manifest.	2h
	Buttons for take, convert and save.	15h
	Taken picture as background.	20h
Projekt	Spring planning	10h
	Lecture & guidance	10h
	UML	21h